SCM/SDP
CS 3300

Configuration Identification (WBS ID: 5.2, 5.3):
- Formal Baseline (Ex. master, version 1, etc)
  - Fully functioning prototypes must be pushed here after QA approval
  - QA, CM, PM, System architects have access to this baseline
  - Separate branches will be maintained for versioning
- Informal Baseline (Ex. development, test, etc)
  - This branch will be used for testing new features. Teams will branch from here to add new features. This branch could be ahead of master in terms of features.
  - Team leads must pass QA tests before pushing to Development branch.

Configuration Control (WBS ID: 5.3):
- Control Board (Ex. feature/Feature1, etc)
  - Developers can implement new features and fix bugs in this branch
  - Bug reports/issues can be opened through Git issues
  - Formal change requests are not required. If a team wants to create a new feature they can simply create a new branch from the informal baseline (Dev branch). Team leads cannot push to the informal baseline without passing QA tests first.

Configuration Status Accounting (WBS ID: 5.3):
- Functional Audits
  - Confirm no Git issues and passes QA unit tests.
- Physical Audits
  - Maintain list of items stored in CM
  - Create list of libraries and their corresponding versions

Release Management and Delivery:
- New Releases
  - New releases will be pushed to master branch; however, they must pass all QA tests before being pushed. New version branches will also be created before the baseline is updated.
- Marketing Releases
  - Most up to date version of formal baseline will be presented
  - Contains all brand new fully functioning features

Enforcement of SCM (WBS ID: 5.4):
- Initial organization of repository was setup by CM team
- Team leads of every team were told the protocols for pushing and pulling from team branches
- Teams were briefed on general guidelines to follow
- Team leads make sure that the branch is following the protocols laid out
How to run Project:

First, install Node, Docker, Matplotlib, and Python.

To run app:
1. Pull from master branch
2. cd into /web_server
3. Type make into the terminal
4. Then run the server by executing in the terminal ./start-servers.sh (Note if you get an error stating missing something type npm install the missing depedency’s name)
5. Then enter this address into your web browser: http://127.0.0.1:8000/sphinx

SCM Best Practices:
- Always pull before you commit code to ensure no merge conflicts.
- If pushing to Development branch make sure to have code inspected by QA.
- Only team leads, CM, PM, and System architects are allowed to merge branches

5.8 Software Quality Assurance

5.8.1 Product Assurance
- Incremental iterations
  - Features added in increments
- Fully-Functional Milestones
  - Each Milestone is tested and functional
- Tested before addition to master
  - A new component is not added to the master without being fully tested
- Milestone Backups
  - Eached delivered Milestone is backed up to ensure product will be delivered

5.8.2 Process Assurance
- SQA will assure that each iteration and milestone complies with the Software Development plan
  - SQA will rollback any changes to master that does not comply with the Software Development plan
  - SQA will work with other teams to help them comply to the standards
5.8.3 Independence in Software Project Evaluation
SQA will provide an unbiased and fresh view which reveals defects in the software that can't be detected otherwise, this is done through.
- Evaluation is done by main software programmer in the infrastructure team
- Evaluation is done by another integrated programmer that is part of the same infrastructure team
- Evaluation is then done by SQA team member using tests written by the same member.
- Evaluation is also done by another member of SQA that is not the author of the written tests.